## Slide 1: INC-4471: mobile banking login degraded for 2h 14m on 29 September — root cause fixed, two actions open
Post-incident report · Severity 2 · Service owner: Digital Channels · Reviewed by: Technology Risk · Report date: 5 October 2026
Duration
2h 14m
07:42–09:56 ET, 29 September
Customers affected
~186k
23% of daily active users
Failed login attempts
412k
app and web combined
Complaints logged
1,240
against ~90 on a normal day
07:42
Monitoring alert: auth error rate above 5%
07:55
Sev-2 declared; incident bridge opened
08:30
Root cause found: expired TLS certificate on the secondary auth gateway
09:20
Certificate reissued; gateway nodes restarted
09:56
Error rate back at baseline; incident closed
ROOT CAUSE
The quarterly certificate rotation completed on the primary gateway but failed silently on the secondary. When a routine deployment shifted traffic to the secondary at 07:40, TLS handshakes failed and logins errored. Detection relied on error-rate alerting; no certificate-expiry alert existed for the secondary node.
CUSTOMER IMPACT
App and web login unavailable or slow for most customers; cards, ATMs and payments were unaffected. 1,240 complaints (3 escalated) and goodwill payments of $8.2k.
ACTIONS
ACTION | OWNER | DUE | STATUS
Certificate-expiry monitoring on every gateway node | Platform Eng. | 10 Oct | ● Done
Rotation job fails loudly and pages on-call; both nodes verified | Platform Eng. | 17 Oct | ● In progress
Login availability on the customer status page within 15 minutes | Digital Channels | 31 Oct | ● Open
Notes: Incident report (dark). Four facts a manager needs before anything else, a timeline from alert to close, root cause and customer impact in plain words, and the remediation actions with owner, date and status. The title carries the outcome so the reader is not left wondering whether it is over.